Publish Date

# PROJECT IMPLEMENTATION PLAN (PIP)

Company Name

8068-ORG-XX-XX-SP-X-5010

| Project Information |  |
| --- | --- |
| Lead Appointed Party Name | Lead Appointed Party Name |
| Company Name | Company Name |
| Company Address | Company Address |
| Originator Code | ORG |
| Client Name | Client Name |

| Project Details |  |
| --- | --- |
| Project Name | Project Name |
| Project Address | Project Address |
| Project Number | Project Number |
| Project Value | Project Value |
| Document Reference | 8068-ORG-XX-XX-SP-X-5010 |

| Document Status |  |
| --- | --- |
| Status | Status |
| Suitability | Suitability |
| Publish Date | Publish Date |

Document Issue

| Revision | Date | Author | Checked | Approved | Revision Comments |
| --- | --- | --- | --- | --- | --- |
| 01 | 12/05/2024 | J. Smith | M. Brown | T. Johnson | Initial draft completed. |

Document Location: C:\Users\Jarek Wityk\PDI Dropbox\Jarek Wityk\.PD\07_DigitalContent\0000_BIM Forms\8068-PDI-XX-XX-SP-X-5010_Project Implementation Plan (PIP).docx

Template Usage Instructions

Getting Started

Update Cover Logo: Right-click the large logo on the cover and select 'Change Picture' to replace it.

Second Page Logo: Similarly, right-click the logo on the second page and choose 'Change Picture' to update it.

Entering Data

Form Fields: The form fields are bordered in blue for easy identification. Start by entering data in the form fields on the second page; the Company Name and Client Name will propagate automatically across the document.

Document Issue Table: Update this table on the second page to reflect the current document issue details. (The Document Location will update automatically.)

Editing Document

Continued Data Entry: Proceed with entering data in the remaining form fields throughout the document.

Content Modification: Adjust the remaining content of the document as necessary.

Finalizing the Document

Updating References: Refresh the Table of Contents, table captions, figure captions, and Document Location by pressing CTRL+A then F9.

Clean-Up: Remove this instruction text box by deleting it.

THIS PAGE INTENTIONALLY LEFT BLANK.

TABLE OF CONTENTS

1. Introduction	5

2. ORG PROJECT ENGAGEMENT	8

2.1 What is required and when?	8

2.2 What is required from ORG?	8

2.3 Tender Response	8

2.4 Appointment	9

2.5 Mobilization	10

2.6 Production of Information	10

2.7 Project Close-out (end of delivery phase)	11

# Introduction

Company Name (ORG)Project Implementation Plan (PIP) enhances our strategic ORG BIM Implementation Plan (0000-ORG-XX-XX-SP-X-5000) by specifying the required information and its timeline for a typical Project.

In addition to its intended use for the operational phase of asset delivery, the BS EN ISO 19650-3:2018 standard can also be effectively applied during the asset delivery phase. ORG has chosen to adopt the process map provided in the BS EN ISO 19650-3 process map  published by UK BIM Framework - see Figure 2.

It is essential to understand the information management process in relation to the project structure and its interconnectedness. To avoid confusion, it is necessary to refer to the superseded PAS 11920 terminology, legal language, and the hierarchical project structure, which are combined and presented in Figure 1. By considering the contractual obligations and positions within the supply chain, a comprehensive understanding of terms like "employer" or "supplier" can be achieved.

Figure 1 Hierarchical Project Team

Note: The below is written from the perspective of Tier 2 Subcontractor, the text should be adjusted to match your organisation.

ORG typically starts working on a project at RIBA Stage 3 or 4 and is appointed (employed) by the Lead Appointed Party (Tier 1), eventually joining the Project Team at Tier 2 and thus becoming the Appointed Party.

ORG = Appointed Party (Tier 2)

The Project Implementation Plan is based on the Information Exchange process map shown in Figure 2, and the project team referenced in Figure 1.

Figure 2 BS EN ISO 19650-3 2020 Information management

Because there are so many variations in when clients appoint different disciplines and the RIBA Plan of Work timeline, there is no way to create a single generic diagram that covers all possibilities. However, the figure is an indicative illustration based on UK BIM Framework Guidance D, page 25, Figure 9. Process steps concerning information delivery milestones at different RIBA stages for bringing on various consultants at the appropriate time.

Figure 3 - BS EN ISO 19650-3 Information management (simplified)

# ORG PROJECT ENGAGEMENT

Using BS EN ISO 19650 terminology, typically, ORG becomes an Appointed Party, part of the Project Task Team appointed by the Lead Appointed Party (Tier 1).

## What is required and when?

When ORG is appointed the Appointing Party (ultimate client) or, the Lead Appointed Party (Tier 1) must repeat steps 5.2 - 5.6, indicated by the blue and pink workflows.

Figure 4 - Information Exchange workflows

## What is required from ORG?

Responding to the Lead Appointing Party requests, ORG shall respond to all tasks indicated as Appointed Party by the purple process step key.

Figure 5 - Process step key

## Tender Response

### Step 5.3.3

This marks the initial phase of the project information exchange. In this stage, ORG is required to diligently fill out the Tier 1 capability and capacity assessment forms that have been provided. It is crucial to emphasize that the completion of these forms is a vital consideration for the appointment process.

ORG shall also send the 0000-ORG-XX-XX-SP-X-5330_Delivery Team Capability & Capacity assessment forms to our supply chain at this stage.

Figure 6 - Tender Response stage

## Appointment

### Steps 5.4.1 and 5.4.4

ORG would be required to contribute to the project's BIM Execution Plan (BEP) and provide Task Information Delivery Plan (TIDP). Usually, PDO would respond using forms set up by the Lead Appointing Party.

At this point, ORG will use the 0000-ORG-XX-XX-SP-X-5330 Delivery Team Capability & Capacity assessment forms to assess the capability of our supply chain (Tier 3) considered for the project.

Figure 7 - Appointment

## Mobilization

### Steps 5.51 to 5.5.4

Following the appointment, ORG and our supply chain will mobilize and maintain shared resources in readiness and test project-specific information methods and procedures.

Figure 8 - Mobilization

## Production of Information

### Steps 5.6.1 to 5.6.4

At this point in the project, ORG and our supply chain produce information, which is then shared (published) with the project team.

ORG, for example, publishes drawings or models and reports, calculations, Requests For Information, Technical Submittals, Surveys, and other documents.

The information generated must adhere to the Information Protocol established by the Lead Appointed Party. For example, if ORG is appointed as the Lead Appointed Party, the 0000-ORG-XX-XX-SP-X-5410 BEP Post-Appointment and 0000-ORG-XX-XX-SP-X-5113 _Information Protocol (Delivery Strategy) will be used.

Figure 9 - Production of Information

Moreover, if PDO is appointed as the Lead Appointed Party during the production phase, ORG shall follow the following guidance:

#### Requirements established at 5.1 Assessment and need a stage

- 0000-ORG-XX-XX-SP-X-5114 _Information Protocol (Naming Strategy).

- 0000-ORG-XX-XX-SP-X-5115 _Information Protocol (Internal sign-off).

#### Requirements established at 5.2 Invitation to tender stage

- 0000-ORG-XX-XX-SP-X-5221_COBie Delivery & Responsibiliti.es.

#### Requirements confirmed at 5.6 Production of information stage

- 0000-ORG-XX-XX-SP-X-5630_Collaboration and Coordination (Clash Detection SMP).

- 0000-ORG-XX-XX-SP-X-5631_Collaboration and Coordination (Model Protocol and QA).

## Project Close-out (end of delivery phase)

### Step 5.8

At the end of any project's delivery phase, the final step of the information exchange process should be the compilation of lessons learned; ORG will use the following:

- 0000-ORG-XX-XX-SP-X-5800_Post Appointment assessment for this purpose.

Please remember that while the Appointing Party and Lead Appointed Party are responsible for reviewing, accepting, and aggregating information, the compilation of lessons learned is the responsibility of project team members within their organizations.

Figure 10 Project Close-out (end of delivery phase)